## Slide 1: Litter Recognition 1 - Bi-weekly Progress
Presented by Jude, Ryan, Jack, Hanzhong, and Sriram.

## Slide 2: Jude - Project Managing
Created tensorflow guide to get everyone set up
Set code goals for members of the team as we are at a stage where we can start writing our own
Explored more options for deep learning and found a course from uni about deep learning
Started working on own code for distance calculation

## Slide 3: Ryan - Client Liaison
Procured training data sets for our eventual model (TACO, Trashnet and more),
Learning/researching how to make use of the PyTorch library in Python to make a Convolutional Neural Network for Image Recognition,
Discuss final contract arrangements before submissions.

## Slide 4: Jack
Wrote a simple program to communicate with the arm serially so we can control it with keyboard presses
Did research into the best means to interface between the keyboard and arm
Begun research into the capabilities of PyTorch and TensorFlow

## Slide 5: Sriram
Created a Python script using PyGame to keep track of the keyboard presses.
Investigated methods for controlling Arduino using Python which is focussed on techniques for seamless integration
Analyzed the capabilities of the PyTorch framework for object detection.